# Phases of a vCISO Engagement:

| Phase | Goal | Common Tasks | Outcomes | Touch Point | Deliverables |
| --- | --- | --- | --- | --- | --- |
| Business Discovery | Understand COMPANY’s current situation, goals, and problems/issues | Interview staff and stakeholders Review policies Walk through directorship processes Review Hiring Plan and M&A activity | Level set shared understanding of current posture Validate way forward (Affirm client buy-in) | Brief to CTO or Director of IT | Written 1-page EXSUM of current situation and trajectory (Where you are and where you’re going) |
| Tech Discovery | Understand how COMPANY gets code into production, and secures its production and corporate environments | Walk through or review systems with SMEs Review inventories, documentation, procedures, and diagrams Assess SDLC and/or CI/CD | Establish understanding of environment, assets, and information Drive client towards S-SDLC | Brief to CTO or Director of IT | Appendix outlining current corporate and dev/test/prod |
| Map Services and Renewals (Decisive Phase) | Determine what COMPANY is currently paying for and when renewals occur | Review all current service agreements, licenses, and month to month SaaS payments | Determine priorities for gap assessment | Finance Synch on services and payments | Appendix of service renewals (with recommended changes/ potential savings) |
| Gap analysis and resourcing | Determine gaps in IPDRR and how to fill them | Categorize assets and resources by IPDRR Due diligence to determine real gaps (e.g. configs and management not just tools) Research to identify viable solutions | We have adequate information to initiate IPDRR and Strategic Plans | Brief leads of Finance, Security, and Development | Gap Analysis Matrix using a cyber defense matrix |
| Timeline and Strategic Planning | Align tasks and resource acquisition in time and space | Review priorities, constraints, and limitations Align tasks and gaps in terms of lines of effort Sequence tasks within the strategic horizon and consider other strategic muscle movements | Major deliverables complete Identify next steps needed for vCISO engagement | Final brief to leads of Finance, Security, and Development | 36-month road map |

Pipeline, infrastructure, and environment are all inferred

Drive discovery of what they are really doing

Can be combined with phase 1 back-brief

Determines the runway/duration of the terrain/environment you are operating on and how it changes; Up to this point the client has been spending money to develop awareness and rapport; This is where you start saving them money;

Look at the bill for SaaS to deduce where costs are